CANASTÓN

MVP Scope Definition — Version 1.0

April 2026  |  Pass-and-Play Mobile  |  4 Players  |  Local Only

1. MVP Definition

Canastón v1 is a fully playable, rules-complete, local pass-and-play mobile card game for exactly 4 players on a single device. It implements the complete Canastón ruleset as defined in the functional specification, including all game states, scoring, canastas, pilón mechanics, honores, and ida conditions. There are no bots, no network features, no accounts, and no persistent statistics. The game can be started, played through multiple rounds, and concluded when one team reaches 15,000 points.

2. What Is In Scope

2.1  Game Setup

162-card deck: 3 standard 52-card decks + 6 Jokers — shuffled and managed by the app

Team sorteo: each player draws a card; highest two form one team, lowest two the other

Picada inicial: simulated cut; app reveals 3 cards; monos/honores go to the picker's hand

Reparto: 15 cards dealt per player, adjusted if picker kept special cards

Carta del repartidor: first visible card of dealer resolves initial face-down pile on the discard

Fixed seating positions (Norte-Sur vs. Este-Oeste); turn order counter-clockwise

2.2  Turn Structure

Full state machine enforcing all 14 game states and their legal transitions

Draw phase: player chooses to draw 2 cards from stock OR attempt to take the pilón

Play phase: zero or more actions — bajadas, canastas, quemar cards

Mandatory discard of exactly 1 card to end the turn

Automatic turn advancement to next player

2.3  Pilón Rules

Normal pilón: player must hold 2 matching cards to take it

Pilón triado: mono discarded on top — player needs 3 matching cards

Tapa (3 negro discard): next player is blocked from taking the pilón for 1 turn

Player receives all pilón cards; uses visible card + required matches in a valid combination

Cards used to take pilón do NOT count toward bajada minimum

2.4  Bajada (First Lay-Down)

One bajada per team per round

Minimum point threshold validated against team's global score (50 / 90 / 120 / 160 / 180 / 200)

Valid combinations require at least 2 natural cards + any number of monos

After bajada, both team members play freely

2.5  Canastas

Clean canasta: exactly 7 natural cards of the same value — no monos

Dirty canasta: 5-6 natural cards + 1-2 monos maximum

Canasta of monos: triggers mono obligado — no monos usable elsewhere until closed

Quemar (burn): extra cards of the same rank added to a closed canasta, increasing its value

Full scoring: base value (by type + clean/dirty) + individual card points inside the canasta

2.6  Honores

Red 3s (3♥ / 3♦) must be laid down immediately when drawn; player draws a replacement

Honores tracked per team; scored at end of round based on the team's clean/dirty canasta status

2.7  Ida (Round End)

Conditions enforced: team must hold at least 1 clean AND 1 dirty canasta

Final discard cannot be a mono or 3 negro

3-negro exception: player with 3+ tres negros may discard another valid card instead

Bonuses applied: +300 for simple ida, +600 for 6 tres negros in hand

2.8  Round Scoring (CONTEO_FINAL)

Canasta base values + individual card totals

Loose table cards: counted if team has a clean canasta; zero if only dirty; negative if neither

Honores: +/- per table based on clean/dirty status

Ida bonus applied to the team that closed

Hand penalty: remaining hand cards subtracted (non-closing team)

Tres negros in closer's hand: +5 each

Global scoreboard updated; bajada minimum recalculated for next round

2.9  Multi-Round Game Loop

Rounds continue until one team reaches 15,000 points

If both teams cross 15,000 in the same round, highest score wins; ties are a draw

Deck exhaustion: if the stock is empty and the last player cannot take the pilón, the round ends immediately

2.10  Pass-and-Play UX

Screen mask / 'Pass device' prompt between turns to prevent card visibility

Each player taps to confirm they are ready before their hand is revealed

Clear visual separation of each player's hand, their team's table, and the shared pilón

Score summary screen shown at end of each round and at end of game

3. What Is Out of Scope

The following will NOT be built for v1:

| Feature | Rationale |
| --- | --- |
| Online / network multiplayer | All gameplay is local; no network layer of any kind. |
| AI / bot opponents | No computer players. All 4 seats must be human pass-and-play. |
| User accounts & authentication | No login, registration, or identity system. |
| Matchmaking & lobbies | No remote player discovery or room codes. |
| Persistent statistics | No cross-session win/loss history or leaderboards. |
| Undo / redo | Actions are final once confirmed. |
| Tutorial or guided onboarding | Players are assumed to know the rules. |
| Animated card effects | Basic card movement only; no physics or fancy animations. |
| Sound effects & music | Silent by default in v1. |
| Game replay / spectator mode | No ability to replay or watch a completed game. |
| Push notifications | No OS-level notifications. |
| In-app purchases or ads | Fully free, no monetisation layer. |
| Tablet / landscape layout | Design targets a single mobile portrait layout first. |
| Accessibility (a11y) | Screen reader support and colour-blind modes deferred to v2. |

4. Biggest Risks

| Severity | Risk | Description |
| --- | --- | --- |
| CRITICAL | Rules complexity & edge cases | The ruleset has 14 states, interconnected scoring rules, and many edge cases (mono obligado, tapa timing, pilón triado, honour scoring by canasta type). A single mis-implemented rule can cascade into broken scoring. |
| CRITICAL | Scoring calculation correctness | Round scoring depends on canasta composition, cierre type, honour count, ida bonuses, and hand values — all chained together. An error here undermines the entire game integrity. |
| HIGH | Pass-and-play card hiding | On a single device, preventing players from seeing each other's hands is a UX challenge. The mask/handoff flow must be frictionless yet secure enough to not feel broken. |
| HIGH | State machine discipline | Allowing illegal actions (e.g. bajada before minimum, taking a tapado pilón) requires every UI button to be gated on the current game state. Missing one guard creates exploitable bugs. |
| MEDIUM | Bajada minimum drift | The bajada threshold changes every round as global scores grow. Forgetting to recalculate after CONTEO_FINAL will silently give teams the wrong minimum. |
| MEDIUM | Deck size management | 162 cards across 4 players, table, pilón, and discards — tracking every card's location throughout the game without duplication or loss requires careful data modelling. |
| LOW | Device performance | 162 cards rendered in a mobile UI could cause jank on low-end devices if not virtualised properly. |

5. Recommended Delivery Order

Build in strict dependency order. Each layer must be unit-tested before the next begins. Do not start UI polish until the game engine is solid.

| Phase | Name | Description |
| --- | --- | --- |
| Phase 1 | Data Model & State Machine | Define Card, Deck, Hand, Team, Table, Pilón, and GameState structs. Implement the 14-state machine with legal transition guards. This is the foundation — everything else depends on it. |
| Phase 2 | Deck Management | 162-card shuffle and deal. Validate picada logic (3-card reveal, special card handling). Ensure every player receives exactly 15 cards. |
| Phase 3 | Basic Turn Loop | Draw 2 from stock → play phase → mandatory discard. Auto-advance turn to next player. No bajada or canasta logic yet. |
| Phase 4 | Pilón Mechanics | Implement normal take, triado (requires 3 matching), and tapa blocking. Validate all pilón state transitions. |
| Phase 5 | Bajada & Canastas | Minimum-point validation for bajada. Clean/dirty canasta formation. Mono obligado enforcement. Quemar (burn) on closed canastas. |
| Phase 6 | Honores | Detect red 3s in hand; force disclosure + replacement draw. Track honours per team for end-of-round scoring. |
| Phase 7 | Ida & Round Close | Validate close conditions (1 clean + 1 dirty canasta, valid discard). Handle 3-negro exception. Apply ida bonuses. |
| Phase 8 | Round Scoring Engine | Full CONTEO_FINAL: canastas, table cards, honores, ida, hands. Unit-test every scoring path against the worked example in the spec. |
| Phase 9 | Multi-Round Loop & Win Condition | Persist global scores across rounds. Recalculate bajada minimum. Detect 15,000-point win or draw. Show final results screen. |
| Phase 10 | Pass-and-Play UX | Screen mask between turns. 'Your turn, Player X' handoff screen. Per-player hand reveal on confirmation tap. |
| Phase 11 | Polish & Edge Cases | Deck exhaustion handling. Error states ('estado no contemplado'). Score summary screens. Basic visual cleanup and playtesting. |

This document defines MVP v1 scope only. Features deferred to later versions should be tracked in a separate backlog.